### 04.02 - 04.06, 2018

Partially obtained or In progress:

* EVD database - research unit (Nelson)
* Health workers census (Nelson)
* Epi Info (Email sent to WHO partner Victoria, Saysay is introduced and copied in email)
* NetSuite (Emmanuel scheduled Webinar with partner)
* OFM - Sage ERP Accpac (Levis is waiting response from partner. Partner might be back in a week)
* Health Account Production Tool (Ernest will get from IT staff from WHO)
* Bika (missing 2 elements, Austin will send during weekend)
* eLMIS (might be available after April 23)
* eDEWS system metadata (The server is closed down now...)

Metadata Obtained:

* Norming (MoH related metadata extracted and uploaded to CKAN)
* Health Workforce Census (Sorted and uploaded to CKAN)
* SMART survey (Sorted and uploaded to CKAN)
* Resource mapping (Uploaded to CKAN)
* Birth registration - decentralized (Obtained)
* CBIS - to include indicators (Obtained, extracted, presented and uploaded to CKAN)
* HMIS/DHIS2 - to have access and export more (Obtained, presented and uploaded to CKAN)
* NPHIL (Obtained, created metadata and uploaded to CKAN)
* Birth registration - centralized (Obtained and uploaded to CKAN)
* Death registration (Obtained, created metadata and uploaded to CKAN)
* National Reference Lab Excel tools (Obtained, created metadata and uploaded to CKAN)
* eDEWS Excel reports (Obtained, created metadata and uploaded to CKAN)

### 03.26 - 03.30, 2018

Outstanding:

* eDEWS - got a report sample, need to have metadata (Excel sheets of alert report and linelist are obtained. For getting the metadata of these data fields, there would be a challenge because the server is closed down now...)

Partially obtained or In progress:

* National Reference Lab (Permission obtained from Dr. Fallah (Yes!), email sent to NRL)
* Death registration (Will get from Lomo on Monday)
* EVD database - research unit (Nelson will be back on Monday)
* Health workers census (Nelson will be back on Monday)
* NetSuite (Partner is having Easter break, will be back on 4th April)
* OFM - Sage ERP Accpac (Levis is waiting response from partner)
* National Health Account (Ernest will get contact with IT staff from WHO)
* Bika (missing 2 elements, Austin is busy..)
* eLMIS (will be available around April)

Metadata Obtained:

* Norming (MoH related metadata extracted and uploaded to CKAN)
* Health Workforce Census (Sorted and uploaded to CKAN)
* SMART survey (Sorted and uploaded to CKAN)
* Resource mapping (Uploaded to CKAN)
* Birth registration - decentralized (Obtained)
* CBIS - to include indicators (Obtained, extracted, presented and uploaded to CKAN)
* HMIS/DHIS2 - to have access and export more (Obtained, presented and uploaded to CKAN)
* NPHIL (Obtained, created metadata and uploadedto CKAN)
* Birth registration - centralized (Obtained and uploaded to CKAN)

### 03.19 - 03.23, 2018

Outstanding:

* eDEWS - got a report sample, need to have metadata (Excel sheets of alert report and linelist are obtained. For getting the metadata of these data fields, there would be a challenge because the server is closed down now...)
* OFM - Free Balance, Online Voucher Tracking (check if we need this.. need to obtain from Ministry of Finance)

Partially obtained or In progress:

* OFM - Sage ERP Accpac (Levis will send next week)
* Birth registration - centralized (Lomo will send next week)
* Death registration (Lomo will send next week)
* EVD database - research unit (Nelson will provide)
* Health workers census (need to obtain codebook for health worker related data)
* Bika (missing 2 elements, Austin is busy..)
* NetSuite (Emmanuel will obtain from partner)
* National Reference Lab (try to meet Dr. Fallah next week, rescheduled 2 times but didn’t happen..)
* NPHIL (permission gained from Thomas, will visit Thomas again next week)
* National Health Account (Email sent to WHO contact, Ernest will send email to follow up)
* eLMIS (will be available around April)

Metadata Obtained:

* Norming (MoH related metadata extracted and uploaded to CKAN)
* Health Workforce Census (Sorted and uploaded to CKAN)
* SMART survey (Sorted and uploaded to CKAN)
* Resource mapping (Uploaded to CKAN)
* Birth registration - decentralized (Obtained)
* CBIS - to include indicators (Obtained, extracted, presented and uploaded to CKAN)
* HMIS/DHIS2 - to have access and export more (Obtained, presented and uploaded to CKAN)

### 03.12 - 03.16, 2018

Outstanding:

* OFM (Free Balance, Online Voucher Tracking)
* RapidPro - metadata of SMS & SMS workflows ?

Partially obtained or In progress:

* NetSuite (meeting booked on next Monday 11:00 - 12:00 am)
* National Reference Lab (Excel tools, EVD database, Epi Info) (meeting rescheduled to ??)
* NPHIL (permission obtained from Thomas, email sent)
* eDEWS - got a report sample, need to have metadata (Email sent to WHO contact)
* eLMIS (Email sent to CSH)
* National Health Account (Email sent to WHO contact)
* Birth registration - central (Looked at the system, obtained paper forms, metadata to obtain)
* Birth registration - county (Looked at the system, obtained paper forms, metadata to obtain)
* Death registration (Looked at the system, obtained paper forms, metadata to obtain)
* EVD database - research unit (Nelson needs approval before sharing)
* CBIS - to include indicators (need access to DHIS2)
* HMIS/DHIS2 - to have access and export more (need access to DHIS2)
* Bika - need to look together with Austin (Austin sent new metadata, 2 elements missing. He’s contacting the vendor to get something more. New Bika metadata are presented in html and uploaded to CKAN)

Metadata Obtained:

* Norming (MoH related metadata extracted and uploaded to CKAN)
* Health Workforce Census - need to have the questionnaire (obtained)
* SMART survey (obtained)

### 03.05 - 03.09, 2018

Outstanding:

* OFM (NetSuite, Free Balance, Online Voucher Tracking)
* NPHIL (Roseline will be back next week)
* RapidPro - metadata of SMS & SMS workflows ?

Partially obtained or In progress:

* eLMIS (Mike will send email address of the contact)
* Birth registration - central (Looked at the system, obtained paper forms, metadata to obtain)
* Birth registration - county (Looked at the system, obtained paper forms, metadata to obtain)
* Death registration (Looked at the system, obtained paper forms, metadata to obtain)
* SMART survey (Fulton will send me something)
* EVD database - research unit (Nelson needs approval before sharing)
* Norming (OFM office obtained from vendor, to check with Sam)
* Bika - need to look together with Austin (talked with Austin, he is going to re-export the metadata, and contact the software vendors to see if could get something like the UML, etc., anything that would help.. Expect to get them next week)
* National Health Account - got a report, need to look together with Ernest (Ernest will send the email of contact, from whom metadata could be obtained.)
* National Reference Lab (Excel tools, EVD database, Epi Info) (meeting scheduled on Monday 10:30 to talk about goals of obtaining these metadata.)
* CBIS - to include indicators (need access to DHIS2)
* HMIS/DHIS2 - to have access and export more (need access to DHIS2)
* eDEWS - got a report sample, need to have metadata (Josephus shall send email to WHO contact)
* Health Workforce Census - need to have the questionnaire (Got them)

### 02.26 - 03.02, 2018

Outstanding:

* eLMIS
* SMART survey
* EVD database - research unit
* Metadata from National Reference Lab (Excel tools, EVD database, Epi Info)
* Metadata from OFM (Norming, NetSuite, Free Balance, Online Voucher Tracking)
* Metadata from NPHIL
* Birth registration
* Death registration
* RapidPro - metadata of SMS & SMS workflows ?

Partially obtained or In progress:

* Health Workforce Census - need to have the questionnaire
* eDEWS - got a report sample, need to have metadata
* Bika - need to look together with Austin
* National Health Account - got a report, need to look together with Ernest
* CBIS - to include indicators
* HMIS/DHIS2 - to have access and export more